# SIMATS ENGINEERING (SAVEETHA SCHOOL OF ENGINEERING)

Department of Computer Science and Engineering

CO1 ASSESSMENT TOOL 2 — Agile Sprint Planning & User Story Workshop

Code of Conduct

I DMahaboob Basha(192525369) (Name / Reg No) certify that this submission is my original work and that I have adhered to the guidelines specified for this assessment. I understand that any violation of academic integrity rules will result in disciplinary action.

Signature of the Student: D.Basha

| Course Code: | CSA10 / CSA1023 | Course Title: | Software Engineering |
| --- | --- | --- | --- |
| CO Assessed: | CO1 | Assessment: | Assessment Tool 2 — Agile Sprint Planning & User Story Workshop |
| Weightage: | 20% | Total Marks: | 25 |
| CO1 Statement: | Apply advanced methodologies and agile project management techniques to manage software projects effectively |  |  |
| Student Name: | D Mahaboob Basha | Reg. No.: | 192525369 |
| Date: | 09/10/2026 | Duration: | 60 minutes |

Annexure A — Agile Sprint Planning & User Story Workshop

Instructions to Students:

Each student is assigned an individual software project problem statement. Based on the given problem statement, perform an Agile Sprint Planning and User Story Workshop by applying Agile software engineering practices. Prepare a comprehensive sprint planning document covering the following aspects:

Based on the given problem statement, perform an Agile Sprint Planning and User Story Workshop by applying Agile software engineering practices. Prepare a comprehensive sprint planning document covering the following aspects:

- Identify the Project Vision and Stakeholders

  - Define the project's vision, objectives, and identify all key stakeholders involved.

- Create Epics and User Stories

  - Break down the requirements into Epics and formulate well-structured User Stories using the format:

As a <u.ser>, I want <feature>, so that <benefit>.

- Define Acceptance Criteria

  - Write clear and measurable acceptance criteria for each selected user story using the Given—When—Then format or equivalent.

- Prioritize the Product Backlog

  - Organize and prioritize the product backlog based on business value, customer needs, and project dependencies.

- Plan the Sprint Backlog

  - Select high-priority user stories for the first sprint and divide them into actionable development tasks.

- Estimate Effort Using Story Points

  - Assign story points to each selected user story using an appropriate estimation technique (e.g., Fibonacci sequence or Planning Poker) and justify your estimates.

- Present the Sprint Goal and Expected Deliverables

  - Define a clear sprint goal and describe the expected sprint deliverables, including the features to be completed at the end of the sprint.

# Agile Sprint Planning & User Story Workshop: Deepfake-Aware Digital Identity Verification Platform

## 1. Project Vision and Stakeholders

Vision. Give digital services a remote identity check that separates genuine users from AI-assisted impersonators by combining document verification, biometrics, behavioural signals and risk-based decisions, while keeping friction low, biometric data protected and every decision explainable.

### Real-world solution landscape

Deepfake fraud targets how media enters the verification flow, not only what appears in the frame. Industry practice now separates two controls: presentation attack detection (liveness, tested under ISO/IEC 30107-3) and injection attack detection (tested under CEN/TS 18099, published in 2024). NIST SP 800-63-4 treats them as separate requirements, so a liveness certificate alone leaves the injection path open. FinCEN's November 2024 alert (FIN-2024-Alert004) reported a rise in suspicious activity tied to deepfake media bypassing identity checks. Commercial vendors such as iProov, Jumio, Shufti Pro, Mitek and Oz Forensics all ship layered stacks, and this project follows the same pattern: no single score decides, and ambiguous cases go to step-up or trained reviewers rather than automatic denial.

| Defence layer | Real-world control | Platform component |
| --- | --- | --- |
| Document | OCR, MRZ/barcode cross-checks, template and tamper analysis, synthetic-document detection | Document Service |
| Biometric | Face match against ID portrait, passive/active liveness (ISO/IEC 30107-3) | Biometric Service |
| Capture integrity | Virtual-camera, emulator and stream-substitution detection (CEN/TS 18099) | Injection Defence Module |
| Media forensics | Deepfake detection on image, video and voice | Forensics Service |
| Context | Device intelligence, session behaviour, history | Signals Service |
| Decision | Risk score, step-up authentication, human review | Risk Engine and Review Console |
| Governance | Audit trail, consent, retention, fairness and drift monitoring | Audit and Compliance Service |

### Objectives

Targets below are proposed for this workshop and would be confirmed with the Product Owner.

- Verify identity using at least four complementary signals: document, face match, liveness with injection checks, and device or behaviour.

- Return an automated decision within 30 seconds for 95% of sessions.

- Send only high-risk or ambiguous cases to human review, aiming for 10% of sessions or fewer.

- Expose an API-first, containerised platform with a 99.9% availability target.

- Record an audit entry with reason codes for 100% of decisions.

- Collect explicit consent, encrypt identity data, enforce retention limits, and track false-positive and false-negative rates across demographic groups.

| Stakeholder | Role | Main interest |
| --- | --- | --- |
| End user (applicant) | Completes verification | Fast, accessible, private |
| Client business (bank, fintech, HR platform) | Integrates the API | Lower fraud, low drop-off |
| Product Owner | Owns backlog and priorities | Business value, compliance fit |
| Scrum Master | Facilitates the process | Smooth sprints, removed blockers |
| Development team (backend, ML, frontend, QA) | Builds the platform | Clear stories, stable pipeline |
| DevOps / SRE | Runs the services | Reliable deployment, monitoring |
| Fraud analyst / manual reviewer | Decides flagged cases | Clear evidence, efficient console |
| Security engineer | Protects the platform | Secure data, incident response |
| Compliance officer / DPO | Regulatory owner | KYC/AML rules, GDPR and India's DPDP Act, audit evidence |
| Regulators and auditors | External oversight | Traceability, fairness, transparency |

### Stakeholders

## 2. Epics and User Stories

The requirements break down into nine epics and 19 user stories, written as "As a <user>, I want <feature>, so that <benefit>".

| Epic | Theme |
| --- | --- |
| E1 | Identity document verification |
| E2 | Biometric verification, liveness and injection defence |
| E3 | Deepfake media forensics (image, video, audio) |
| E4 | Behavioural and device risk signals |
| E5 | Risk engine and step-up authentication |
| E6 | Human review |
| E7 | Secure API platform and audit |
| E8 | DevOps, testing, monitoring and incident response |
| E9 | Privacy, fairness and explainability |

| ID | Epic | User story |
| --- | --- | --- |
| US-01 | E1 | As an applicant, I want to photograph my government ID and have its data extracted, so that I can start verification without typing details. |
| US-02 | E1 | As a fraud analyst, I want the document checked for tampering, template mismatch and AI-generated forgery, so that fake IDs are flagged before approval. |
| US-03 | E2 | As an applicant, I want to take a live selfie with a liveness check, so that the system confirms a real person is present. |
| US-04 | E2 | As a security engineer, I want virtual cameras, emulators and stream substitution detected, so that injected deepfake video is rejected. |
| US-05 | E2 | As a client business, I want the selfie matched to the ID portrait, so that the person is tied to the document. |
| US-06 | E3 | As a fraud analyst, I want a deepfake score for submitted images and video, so that face swaps and synthetic faces are caught. |
| US-07 | E3 | As a client business, I want cloned voices detected during phone or voice step-up, so that voice impersonation fails. |
| US-08 | E4 | As a risk manager, I want device and behaviour signals (device reputation, typing and capture patterns, velocity), so that bots and repeat fraud rings are spotted. |
| US-09 | E5 | As a client business, I want each session to produce an approve, step-up, review or reject decision from a risk score, so that safe users pass quickly and risky ones face more checks. |
| US-10 | E5 | As an applicant flagged as medium risk, I want a step-up challenge instead of a rejection, so that I can still prove I am genuine. |
| US-11 | E6 | As a manual reviewer, I want a console showing all evidence and signals for flagged cases, so that I can decide quickly and consistently. |
| US-12 | E7 | As a client developer, I want a documented REST API with authentication and webhooks, so that I can integrate verification into my product. |
| US-13 | E7 | As a compliance officer, I want an immutable audit trail of every decision, so that I can prove how and why it was made. |
| US-14 | E7 | As a data protection officer, I want identity data encrypted with enforced retention and deletion, so that sensitive data is protected and not kept longer than needed. |
| US-15 | E8 | As a developer, I want a CI/CD pipeline with containers and automated tests, so that changes ship safely and often. |
| US-16 | E8 | As an SRE, I want monitoring, alerts and an incident runbook, so that outages and attack spikes are handled fast. |
| US-17 | E9 | As an applicant, I want to give or refuse consent before biometrics are captured, so that I control how my data is used. |
| US-18 | E9 | As an applicant or reviewer, I want each decision to carry plain-language reason codes, so that I can understand and appeal it. |
| US-19 | E9 | As a compliance officer, I want false-positive and false-negative rates tracked across demographic groups, so that bias is detected and corrected. |

## 3. Acceptance Criteria

Thresholds are starting targets to be tuned with test data.

US-12: Secure REST API and sessions

- Given a client holds a valid API key, when it calls POST /v1/verifications, then the API returns a session ID and status created in under 500 ms.

- Given a request has a missing or invalid key, when it reaches the API, then it is rejected with HTTP 401 and no session is created.

- Given a session finishes, when the decision is ready, then a signed webhook is sent and GET /v1/verifications/{id} returns the same result.

US-15: CI/CD and containers

- Given a developer opens a pull request, when the pipeline runs, then linting, unit tests and a container build must pass before merge is allowed.

- Given a merge to the main branch, when the pipeline completes, then the services are deployed to staging automatically.

- Given a dependency has a known critical vulnerability, when the scan runs, then the build fails.

US-17: Consent before biometrics

- Given an applicant opens the flow, when the consent screen is shown, then it names what is collected, why, and how long it is kept.

- Given the applicant declines, when they continue, then no image or biometric data is captured and the session ends as consent_refused.

- Given the applicant accepts, when consent is stored, then it is saved with timestamp, policy version and session ID.

US-13: Immutable audit trail

- Given any state change or decision in a session, when it occurs, then an audit record with actor, time, inputs' references and outcome is appended.

- Given an audit record exists, when anyone tries to edit or delete it through the application, then the action is refused and logged.

- Given a compliance officer queries a session ID, when the search runs, then the full ordered history returns within 2 seconds.

US-01: Document capture and data extraction

- Given a supported ID type, when the applicant uploads a clear front and back image, then name, date of birth, document number and expiry are extracted with at least 95% field accuracy on the test set.

- Given the image is blurred, cropped or has glare, when quality checks run, then the applicant is asked to retake it with a specific hint.

- Given extraction finishes, when the data is stored, then the original image is encrypted at rest and linked to the session only.

US-03: Selfie capture and liveness

- Given consent was given, when the applicant takes a selfie, then the liveness service returns a score and pass or fail within 5 seconds.

- Given a printed photo or screen replay is shown to the camera, when liveness runs, then the attempt is rejected on the test set of known presentation attacks.

- Given liveness is uncertain, when the score falls between the pass and fail thresholds, then the session is marked needs_step_up instead of rejected.

US-09: Rules-based risk decision (version 0)

- Given document and liveness results exist, when the risk engine runs, then it returns one of approve, step-up, review or reject with a numeric score.

- Given any decision is returned, when it is stored, then at least one reason code is attached.

- Given the thresholds are changed in configuration, when the next session runs, then the new thresholds apply without a code change.

## 4. Product Backlog Prioritisation

Stories are ranked by business value, customer need and dependencies, using MoSCoW labels. Foundation stories (API, pipeline, consent, audit) rank first because every other story depends on them and regulators expect them from day one. Capture and liveness come next to give a working end-to-end path. Advanced forensics and fairness tooling follow once real data flows through the system.

| Rank | Story | Value | Depends on | MoSCoW | Planned sprint |
| --- | --- | --- | --- | --- | --- |
| 1 | US-12 Secure REST API and sessions | High | None | Must | 1 |
| 2 | US-15 CI/CD and containers | High | None | Must | 1 |
| 3 | US-17 Consent before biometrics | High | US-12 | Must | 1 |
| 4 | US-13 Immutable audit trail | High | US-12 | Must | 1 |
| 5 | US-01 Document capture and extraction | High | US-12, US-17 | Must | 1 |
| 6 | US-03 Selfie capture and liveness | High | US-12, US-17 | Must | 1 |
| 7 | US-09 Rules-based risk decision | High | US-01, US-03 | Must | 1 |
| 8 | US-05 Face match to ID portrait | High | US-01, US-03 | Must | 2 |
| 9 | US-04 Injection attack detection | High | US-03 | Must | 2 |
| 10 | US-02 Document authenticity and forgery checks | High | US-01 | Must | 2 |
| 11 | US-14 Encryption, retention and deletion | High | US-12 | Must | 2 |
| 12 | US-16 Monitoring, alerts and incident runbook | Medium | US-15 | Should | 2 |
| 13 | US-06 Deepfake detection on image and video | High | US-03 | Should | 3 |
| 14 | US-10 Step-up challenge | Medium | US-09 | Should | 3 |
| 15 | US-11 Human review console | Medium | US-09 | Should | 3 |
| 16 | US-18 Plain-language reason codes | Medium | US-09 | Should | 3 |
| 17 | US-08 Device and behaviour signals | Medium | US-09 | Should | 4 |
| 18 | US-19 Fairness monitoring | Medium | US-09, US-11 | Should | 4 |
| 19 | US-07 Voice clone detection | Low | US-10 | Could | 5 |

## 5. Sprint 1 Backlog

Sprint 1 runs two weeks and delivers a thin end-to-end slice: a consented session, a captured document and selfie, a first automated decision, and a full audit record, all built and shipped through the pipeline. It uses the seven highest-ranked stories (rank 1 to 7), 34 story points in total. Assumed team: five people (two backend, one ML engineer, one frontend/mobile, one QA/DevOps).

| Task | Story | Development task |
| --- | --- | --- |
| T1 | US-12 | Define OpenAPI spec for sessions, uploads, results and webhooks |
| T2 | US-12 | Build session service with API-key auth and rate limiting |
| T3 | US-12 | Implement signed webhook delivery with retries |
| T4 | US-15 | Dockerise services and write docker-compose for local development |
| T5 | US-15 | Set up CI pipeline: lint, unit tests, dependency and image scan |
| T6 | US-15 | Add automatic deploy to staging on merge |
| T7 | US-17 | Design consent text and screen with legal and DPO review |
| T8 | US-17 | Store consent records with timestamp and policy version |
| T9 | US-13 | Create append-only audit store with hash chaining |
| T10 | US-13 | Add audit hooks to session, consent and decision events |
| T11 | US-13 | Build audit query endpoint by session ID |
| T12 | US-01 | Build ID capture UI with image quality checks and retake hints |
| T13 | US-01 | Integrate OCR and MRZ/barcode parsing for supported ID types |
| T14 | US-01 | Encrypt stored images and link them to the session |
| T15 | US-03 | Build selfie capture UI with camera permission handling |
| T16 | US-03 | Integrate a passive liveness model or SDK and set pass/fail/uncertain thresholds |
| T17 | US-03 | Test against a printed-photo and screen-replay attack set |
| T18 | US-09 | Implement configurable rules-based scoring and decision mapping |
| T19 | US-09 | Attach reason codes to every decision |
| T20 | All | Write automated tests for each story's acceptance criteria and run a staging demo |

## 6. Story Point Estimation

Technique. Planning Poker on the Fibonacci scale (1, 2, 3, 5, 8, 13). Each team member picks a card privately, highest and lowest voters explain their reasoning, and the team re-votes until estimates converge. Points reflect effort, complexity and uncertainty together, not hours. The reference story is US-17 (consent screen and storage), fixed at 3 points because it is well understood and needs little integration.

| Story | Points | Justification |
| --- | --- | --- |
| US-12 Secure REST API and sessions | 5 | Familiar pattern, but needs auth, rate limiting, an OpenAPI spec and signed webhooks. |
| US-15 CI/CD and containers | 5 | Standard tooling, but touches every service and includes security scanning and staging deploy. |
| US-17 Consent before biometrics | 3 | Reference story: simple UI and storage, plus legal wording review. |
| US-13 Immutable audit trail | 3 | Append-only store with hash chaining and a query endpoint; small scope, clear design. |
| US-01 Document capture and extraction | 5 | Quality checks and OCR/MRZ parsing across several ID types add moderate uncertainty. |
| US-03 Selfie capture and liveness | 8 | Highest uncertainty: model or SDK choice, threshold tuning, and attack-set testing on real devices. |
| US-09 Rules-based risk decision (v0) | 5 | Logic is simple, but it must combine results from other stories, add reason codes and be configurable. |
| Total | 34 | Assumed velocity for a new team: 30 to 36 points per two-week sprint. |

US-03 is the only 8 because the team has no prior liveness experience; if the spike on the SDK shows more risk, it is split into capture UI and liveness scoring. No story reached 13, so none needs splitting before the sprint starts.

## 7. Sprint Goal and Expected Deliverables

Sprint goal. By the end of Sprint 1, a client can create a verification session through a secured API, an applicant can give consent and submit an ID and a live selfie, and the platform returns an automated, explainable decision with a complete audit record, all running through a tested CI/CD pipeline.

### Expected deliverables

- Documented REST API (OpenAPI) with session creation, status lookup and signed webhooks.

- Consent screen and consent records stored with policy version.

- Document capture with quality checks, OCR/MRZ extraction and encrypted image storage.

- Selfie capture with passive liveness scoring tested against print and replay attacks.

- Rules-based risk engine returning approve, step-up, review or reject with reason codes.

- Append-only audit trail with a query endpoint.

- Containerised services, CI pipeline and automatic staging deployment.

- Automated tests covering every acceptance criterion in section 3.

### Definition of Done

A story is done when its acceptance criteria pass in automated tests, code is reviewed and merged, it is deployed to staging, no critical security findings remain open, and the Product Owner accepts it in the sprint review.

### Sprint review demo and known risks

The review demo walks one genuine applicant and one replayed-video attacker through the full flow. Features deferred to later sprints are face match, injection attack detection, document forgery analysis, deepfake forensics and the human review console, so Sprint 1 is a working foundation rather than a finished fraud defence. Main risks: liveness SDK or model selection (mitigated by an early spike), thresholds tuned on small test data, and legal review of consent wording.

## Sources

- Liveness Detection vs Deepfake Detection: ISO/IEC 30107-3 scope and NIST SP 800-63-4 treating PAD and injection detection separately.

- How Deepfakes Bypass Liveness Checks: injection attacks, CEN/TS 18099 and the FinCEN November 2024 alert.

- Deepfake Presentation and Injection Attacks: separate standards for each attack type.

- iProov CEN/TS 18099 High announcement: accredited injection attack testing in practice.

- Deepfake Identity Verification: layered defences: combining document, biometric, liveness, forensics and device signals, with step-up or review for ambiguous cases.

- Agentic AI Microservice Framework for Deepfake and Document Fraud Detection in KYC Pipelines: microservice architecture with a policy-driven risk engine.

Rubrics for Calculation

| Criteria | Excellent (5 Marks) | Good (3 Marks) | Satisfactory (2 Marks) | Needs Improvement (1 Mark) |
| --- | --- | --- | --- | --- |
| Project Vision & Stakeholder Identification (30%) | Project vision is clear, comprehensive, and aligned with the problem statement. All relevant stakeholders and their roles are correctly identified. | Vision is clear with minor omissions. Most stakeholders are correctly identified. | Vision is partially defined. Some stakeholders are missing or incorrectly identified. | Vision is unclear or incomplete. Stakeholders are poorly identified or missing. |
| Epics & User Stories (25%) | Epics are well-defined and user stories are complete, follow Agile format, and fully capture functional requirements. | Epics and user stories are mostly complete with minor formatting or requirement issues. | User stories are partially complete with limited Agile structure. | User stories are incomplete, unclear, or do not follow Agile practices. |
| Acceptance Criteria (20%) | Acceptance criteria are specific, measurable, testable, and aligned with all user stories. | Acceptance criteria are mostly clear and testable with minor gaps. | Acceptance criteria are partially defined and lack clarity or completeness. | Acceptance criteria are missing or not aligned with user stories. |
| Product Backlog Prioritization & Sprint Planning (15%) | Product backlog is logically prioritized, sprint backlog is realistic, and task breakdown is complete. | Backlog prioritization and sprint planning are mostly appropriate with minor issues. | Prioritization or sprint planning is partially complete with limited justification. | Backlog prioritization and sprint planning are poorly organized or incomplete. |
| Story Point Estimation, Sprint Goal & Presentation (10%) | Story point estimation is well justified, sprint goal is clear, deliverables are realistic, and presentation is professional and well organized. | Estimation and sprint goal are mostly appropriate with minor inconsistencies. Presentation is clear. | Estimation or sprint goal lacks justification. Presentation is adequate but incomplete. | Estimation is unrealistic or missing. Sprint goal, deliverables, and presentation are unclear or incomplete. |

| Criteria | Mark |
| --- | --- |
| Project Vision & Stakeholder Identification (30%) | /5 |
| Epics & User Stories (25%) | /5 |
| Acceptance Criteria (20%) | /5 |
| Product Backlog Prioritization & Sprint Planning (15%) | /5 |
| Story Point Estimation, Sprint Goal & Presentation (10%) | /5 |
| TOTAL | /25 |